VShield.ai — Implementation Blueprint Addendum

Day 2 Update — two technical deviations discovered during environment setup

# Why This Addendum Exists

Per our standing rule, any design decision that conflicts with the approved PRD or Blueprint must be explained and approved before changing. Two small deviations came up during Day 2 environment setup. Neither changes scope, features, or timeline — both are recorded here so Day 3 onward (and any fresh AI conversation) has the accurate, current configuration.

# Deviation 1: Java Version

Original Blueprint specified Java 17. The developer's machine has Java 22 installed, and Spring Initializr scaffolded the project accordingly.

Resolution: Proceed with Java 22 throughout local development. No functional impact — Java is backward compatible for this project's needs. Flagged specifically for Day 9 (Deployment): the hosting platform's build configuration must be set to Java 22, not 17, or the build will fail.

# Deviation 2: H2 Database Mode

Original Blueprint's Day 2 dependency list included H2 Database without specifying in-memory vs. file-based mode. Spring Initializr's default (in-memory, jdbc:h2:mem:...) was used for today's initial run, which wipes all data on every restart.

Resolution: before building the User entity on Day 3, application.properties will be updated to file-based mode (jdbc:h2:file:./data/vshielddb) so signup/login data and analysis history persist across restarts — required for realistic testing of the History Log feature. Full detail in SCHEMA.md, Section 6, generated today.

# Summary Table

| Item | Blueprint Said | Actual / Updated |
| --- | --- | --- |
| Java version | 17 | 22 (backward compatible; Day 9 deploy config must match) |
| H2 mode | Not specified | File-based, applied Day 3 before User entity work |

# Impact on Remaining Days

None to scope, features, or the Day 2-10 schedule. Day 3's step list should begin with the H2 file-mode config change (5 minutes) before creating the User entity. Day 9's deployment steps should specify Java 22 when configuring the hosting platform's build settings.